01 CAPITAL

( ZeroCaps )

Project Documentation

Source material for slide deck

Cap table & equity-management SaaS, built natively on the 2023 Saudi Companies Law

AT A GLANCE Phase: Build — Sprints 0–4 complete, Sprint 5 active Stack: Next.js 16 / React 19 · FastAPI (Python 3.12) · PostgreSQL 16 (Supabase) Backend: ~6,600 LOC · 17 domain services · 14 models · 8 API modules · 13 migrations Knowledge graph: 174 files · 1,072 nodes · 2,692 edges · 68 communities

Prepared for: Ali Alghamdi (CPO)	Generated 2026-07-01

Contents

# 1. One-liner & Positioning

Cap table and equity-management SaaS built natively on the 2023 Saudi Companies Law.

The wedge: existing global tools (Carta, EquityList, Qapita) treat Saudi as a currency feature. 01 Capital treats Saudi as a legal-substrate feature. It is a compliance-grade B2B product — not a trading terminal, not accounting/ERP, and not an AI decision tool.

Core philosophy “The cap table is a legal document in software form. Reliability, auditability, and legal correctness beat feature richness.”

# 2. The Origin Story — the Pivot

The project began as a TASI (Tadawul) stock-intelligence platform — a “Bloomberg-lite” terminal. It was killed and re-pointed (ADR-0001, 2026-05-05) for three reasons:

- Customer mismatch — none of the founders are experienced traders.

- Founder-need mismatch — the company needed to track its own equity, not analyze the stock market.

- Crowded space, no edge — Argaam, Mubasher, and TradingView already own that market.

Pivoted to the underserved segment: Saudi-domiciled companies (SJSC / LLC / JSC) that global cap-table tools model incorrectly. Validated via a 14-day discovery sprint, then ADR-0004 “Proceed to Build” was accepted on 2026-05-06.

# 3. The Problem

- Saudi startups manage equity in spreadsheets — error-prone and legally fragile.

- Global tools assume a US / Delaware C-corp structure and cannot natively model:

  - LLC quotas vs. SJSC shares (legally distinct instruments)

  - Sukuk-convertibles and Sharia-compliant ESOPs

  - MoC / CMA / ZATCA filing obligations

  - Arabic-language, Saudi-law-formatted legal documents

- A cap table error is not a bug — it is a legal liability.

# 4. Product & Value Proposition

| Pillar | What it means |
| --- | --- |
| Saudi-native legal correctness | Every feature validated against the 2023 Companies Law; LLC / SJSC / JSC are not interchangeable |
| Cap table as a legal document | Event-sourced, immutable audit log; current state is a materialized view |
| Bilingual, Arabic-first | Documents authored in Arabic, rendered EN + AR; RTL-ready UI |
| Compliance surface | Surfaces MoC/CMA/ZATCA obligations and drafts filings — never auto-submits |
| Deterministic engine | Ownership math is 100% deterministic; AI is optional, narrow, replaceable — never core |
| Data sovereignty | Saudi-hosted (AWS Bahrain, me-south-1); PDPL-compliant; field-level PII encryption |

# 5. Competitive Landscape

| Capability | Carta | Pulley | Ledgy | Qapita | 01 Capital |
| --- | --- | --- | --- | --- | --- |
| LLC / quota support | Partial | No | No | No | Native |
| SJSC share classes | No | No | No | No | Native |
| Saudi Companies Law | No | No | No | No | Yes |
| Arabic documents | No | No | No | No | Yes |
| MoC filing tracker | No | No | No | No | Yes |
| CMA ESOP workflow | No | No | No | No | Yes |
| SAR-native | No | No | No | No | Yes |
| Published pricing | No | No | No | No | Yes |

Moat Deep Saudi-law compliance + Arabic-first documents + a government distribution path (Monsha’at / MISA accreditation). Incumbents cannot replicate this quickly.

# 6. Architecture

Next.js 16 / React 19 (frontend)  →  FastAPI, Python 3.12 (backend API)  →  PostgreSQL 16 (Supabase, row-level security). A Celery worker drives WeasyPrint for bilingual PDF generation; Redis provides caching. Monorepo with modular boundaries inside a monolith — no microservices until validated.

## Five locked architectural decisions

- A — Event-sourced cap table. Immutable events; current state is a materialized view (ADR-0003).

- B — Multi-tenancy day one. One company = one tenant; Postgres row-level security; no query without a tenant scope (ADR-0005).

- C — Arabic-first templates. Bilingual, legally formatted for Saudi corporate law.

- D — Saudi-hosted infra. Production data on AWS Bahrain, me-south-1 (ADR-0006).

- E — Adapter pattern for regulators. MoC / ZATCA / CMA integrations stubbed in V1.

## Locked stack

- Backend: FastAPI 0.115+, SQLAlchemy 2.0 async, Pydantic 2, Alembic

- Frontend: Next.js 16, TypeScript strict, React 19; Zod at the API boundary (ADR-0008)

- Database: PostgreSQL 16; immutable events table (no UPDATE, no DELETE, ever)

# 7. What Is Actually Built

Cross-checked against the codebase: ~6,600 LOC of backend Python, 73 commits, 13 migrations.

## Backend engine — 17 domain services

cap_table · waterfall · vesting · ifrs2 · antidilution · phantom · pro_rata · conversion · zatca · filing_detector · audit_pack · pdf · esign · cma_reference · filing_reference · email

## 14 data models

Company · Stakeholder · Holding · CapTableEvent · CompanyMember · EsopPlan · EsopGrant · Instrument · ProRataRight · Filing · Document / SigningRecord · AuditLog · User

## 8 API route modules

auth · companies · esop · instruments · filings · documents · pro_rata · integrations

## Frontend & testing

- Auth flows (login / register / OTP verify), app shell (dashboard, companies, account, onboarding), marketing pages (cap-table, esop, compliance, instruments, contact).

- 16 backend test suites + Playwright E2E (auth, company, stakeholders, esop, filings, instruments, members).

# 8. Sprint Roadmap

| Sprint | Theme | Status |
| --- | --- | --- |
| 0 | Foundation (monorepo, auth, CI, brand tokens) | Complete |
| 1 | Company + stakeholders + security baseline (MFA, RBAC, encryption) | Complete |
| 2 | Capital changes, scenario modeling, secondary transactions, IFRS 2 | Complete |
| 3 | ESOP foundation + bilingual PDF generation + e-signing + audit pack | Complete |
| 4 | MoC filing tracker + CMA ESOP workflow + ZATCA export | Complete |
| 5 | Sophisticated instruments (sukuk-convertibles), anti-dilution, waterfall, pro-rata | ACTIVE |
| 6 | Employee portal + investor portal + data room | Planned |
| 7 | Arabic UI (RTL) + notifications + reporting dashboard | Planned |
| 8 | Security hardening + external pen test + first paying customer | Planned |

# 9. Security & Compliance Baseline

- MFA (TOTP) required for all users.

- RBAC — admin / editor / viewer, enforced at the API layer (not just the UI).

- Field-level AES-256 encryption for national IDs and IBANs.

- Audit log of every login, export, and document access — not just cap-table changes.

- Immutable events table — no UPDATE, no DELETE, ever.

- Every generated document watermarked “مسودة — يُرجى المراجعة مع مستشار قانوني / DRAFT — REVIEW WITH LEGAL COUNSEL” until a lawyer signs off.

Hard gate No real customer data until MFA + RBAC + field encryption are live. External penetration test required before the first paying customer.

# 10. Business Model — SAR-Denominated, Published

| Tier | Price / year | Limit | Target |
| --- | --- | --- | --- |
| Seed (Free) | SAR 0 | ≤ 25 stakeholders | Pre-seed LLCs / SJSCs |
| Early | SAR 4,800 | ≤ 50 stakeholders | Seed-stage startups |
| Growth | SAR 12,000 | ≤ 150 stakeholders | Series A companies |
| Scale | SAR 30,000 | Unlimited | Series B+ companies |
| Enterprise | Custom | Multi-company, API, white-label | VC funds, law firms |

Transparent pricing is itself a competitive advantage — every major competitor has opaque pricing as a top complaint.

# 11. Team

| Role | Person | Responsibility |
| --- | --- | --- |
| CEO | Yosef Naytah | Product priorities, partnerships, customer discovery |
| CPO | Ali Alghamdi | Product specs, user flows, design reviews, prioritization |
| CDO | Mohammed Alharbi | Brand system, design tokens, copy review |
| CTO | Abdulelah Alshareef | Architecture, technical ADRs, code review, infra |

# 12. Codebase Knowledge Graph

From the graphify analysis of the repository (174 files, ~275,000 words):

- 1,072 nodes · 2,692 edges · 68 communities.

- Core abstractions (god nodes): User, CompanyMember, Stakeholder, EventType, AsyncSession, Filing, Holding.

- Major communities: Companies & Stakeholders API, Auth & Audit Backend, ESOP Backend, Instruments & Cap Table API, Waterfall & Filings, CMA / ESOP / ZATCA Law.

# 13. Success Gates & Traction Metrics

- MVP (end Sprint 4): 01 Capital runs its own cap table end-to-end; 3+ Saudi companies confirm the model is correct; first Arabic PDF cap table reviewed by a Saudi lawyer.

- V1 launch (end Sprint 8): 5+ active companies, 2+ paying; pen test passed; running on AWS Bahrain; zero data-integrity incidents; zero legal-correctness disputes.

- V2 (6 months post-launch): 30+ paying customers; 2+ Saudi VC funds recommending it; Arabic UI shipped; 70%+ MRR retention month-over-month.

# Note on Current Status

Source of truth The repository README.md still labels the project “Discovery” phase — that is stale. The authoritative sources (CLAUDE.md + implementation plan) show Sprints 0–4 complete and Sprint 5 active. Use the roadmap in Section 8 for current status.